V2 INSPECTION WIZARD + AI NARRATIVE BUILD TRACKER Heartland Inspection Group — Ongoing Build

Status Legend

| NOT STARTED | Not yet begun | IN PROGRESS | Currently being built |
| --- | --- | --- | --- |
| COMPLETE | Done and deployed | BLOCKED | Waiting on dependency |

| PHASE 1 DATABASE SCHEMA |
| --- |
| Task | Status | Notes |
| Design wizard_sections table | NOT STARTED | name, order, category_ids, active |
| Design wizard_fields table | NOT STARTED | type, order, section_id, active |
| Design wizard_field_options table | NOT STARTED | condition ratings, recommendations |
| Design inspection_findings table | NOT STARTED | replaces form_data blob |
| Design inspection_finding_photos table | NOT STARTED | linked to finding_id |
| Design inspection_narratives table | NOT STARTED | AI + approved narratives per section |
| Design property_profiles table | NOT STARTED | foundation, construction, age, type |
| Add start_time, weather_conditions to inspection_records | NOT STARTED | Illinois law requirement |
| Add parent_record_id to inspection_records | NOT STARTED | Reinspection linkage |
| Add finding_id to field_photos | NOT STARTED | Photo linked to finding not section |
| Write and run complete SQL migration | NOT STARTED | Single script, test on dev first |
| Seed InterNACHI standard template data | NOT STARTED | Pre-load all sections + fields |

| PHASE 2 ADMIN WIZARD BUILDER |
| --- |
| Task | Status | Notes |
| New Wizard Builder tab in admin | NOT STARTED | Alongside existing tabs |
| Section list — view, reorder, add, edit, delete | NOT STARTED | Drag to reorder |
| Category applicability per section | NOT STARTED | HI, HHC, NC, add-on toggles |
| Field list per section — view, reorder, add, edit, delete | NOT STARTED | — |
| Field type selector | NOT STARTED | Condition rating, yes/no, measurement, text, materials |
| Condition rating options per field | NOT STARTED | Satisfactory, Monitor, Repair, Replace, Safety, N/A |
| Recommendation options per field | NOT STARTED | Standardised list + freeform note |
| Custom finding card option per section | NOT STARTED | Free-form, not template-tied |
| Preview mode — see wizard as inspector would | NOT STARTED | — |
| Export / import template JSON | NOT STARTED | For white-label client onboarding |

| PHASE 3 FIELD MODE (MOBILE) |
| --- |
| Task | Status | Notes |
| New file — inspector-wizard-v2.html | NOT STARTED | Do not touch V1 |
| Login + job picker | NOT STARTED | Same auth pattern as V1 |
| Section list with status indicators | NOT STARTED | Green/orange/grey per section |
| Per-section: photo capture | NOT STARTED | Camera, Cloudinary upload |
| Per-section: voice memo flag | NOT STARTED | Quick note for office mode later |
| Per-section: quick text note | NOT STARTED | Flag something without full entry |
| Illinois fields capture — start time, weather | NOT STARTED | Captured at job start |
| Offline capable — photos queue for sync | NOT STARTED | Same pattern as V1 offline mode |
| Save field data to inspection_findings as drafts | NOT STARTED | Photos attached at finding level |

| PHASE 4 OFFICE MODE (DESKTOP) |
| --- |
| Task | Status | Notes |
| Desktop detection / mode toggle | NOT STARTED | Screen size or manual switch |
| Linear section navigation — Next / Back | NOT STARTED | Default flow |
| Jump sidebar — all sections with status | NOT STARTED | Always accessible |
| Quick pass button per section | NOT STARTED | "No findings" — one tap to clear |
| Finding card — condition rating | NOT STARTED | 5 ratings + N/A |
| Finding card — yes/no compliance checks | NOT STARTED | GFCI, smoke detectors, etc. |
| Finding card — measurement field | NOT STARTED | Water heater age, panel amps, etc. |
| Finding card — materials/components | NOT STARTED | Roof type, wiring type, etc. |
| Finding card — observation text | NOT STARTED | Short, factual, one sentence |
| Finding card — recommendation | NOT STARTED | Standardised + freeform note |
| Finding card — safety flag | NOT STARTED | Independent of condition rating |
| Finding card — priority flag | NOT STARTED | Immediate / Before Closing / Monitor |
| Finding card — photos from field mode | NOT STARTED | Pre-populated from field session |
| Custom finding card on any section | NOT STARTED | Free-form, not template-tied |
| Not Applicable handling | NOT STARTED | Text field for reason |
| Property profile section at start | NOT STARTED | Drives conditional section visibility |
| Auto-save throughout | NOT STARTED | Same pattern as V1 |
| License number auto-populated from inspector profile | NOT STARTED | Illinois requirement |

| PHASE 5 AI NARRATIVE + REPORT |
| --- |
| Task | Status | Notes |
| form_data_to_prompt() helper function | NOT STARTED | Translates findings to prompt input |
| AI guardrails in prompt | NOT STARTED | Recommend not mandate, no guarantees |
| generate-narrative.js function | NOT STARTED | Reads findings, calls Anthropic API |
| Structured output — one object per section | NOT STARTED | Not one text blob |
| Section-level + finding-level narrative | NOT STARTED | Both generated |
| HHC tone variant in prompt | NOT STARTED | Maintenance advisory vs defect reporting |
| Narrative editor in admin — section by section | NOT STARTED | Approve / edit / custom per section |
| Approve replaces draft, custom saved separately | NOT STARTED | Revert to AI version option |
| Save approved narrative to inspection_narratives | NOT STARTED | — |
| Update report.html — narrative mode | NOT STARTED | Show narrative when present |
| Update report.html — data fallback | NOT STARTED | Falls back to data view if no narrative |
| Summary page — Safety + Repair + Replace items only | NOT STARTED | First page of report |
| Add-on report templates | NOT STARTED | Radon, Sewer, Mold, Water, Thermal, WDO |
| Prompt tuning on real inspection data | NOT STARTED | Run against practice inspections |
| Boilerplate disclosures from config | NOT STARTED | Same every report, one place to edit |

New Tables — Schema Reference

New tables required before Phase 1 can be marked complete. Existing tables (inspection_records, field_photos) receive additional columns only.

| Table | Key Columns |
| --- | --- |
| wizard_sections | id, name, order, category_ids[], active, created_at |
| wizard_fields | id, section_id, name, type, order, required, active |
| wizard_field_options | id, field_id, label, type (condition/recommendation), order |
| inspection_findings | id, record_id, section_id, field_id, condition_rating, is_safety, priority, observation, recommendation, is_custom, created_at |
| inspection_finding_photos | id, finding_id, record_id, cloudinary_url, caption, order |
| inspection_narratives | id, record_id, section_id, draft_narrative, approved_narrative, custom_narrative, approved_at, created_at |
| property_profiles | id, record_id, foundation_type, construction_type, year_built, property_type, roof_type |

Field Types Reference

| Type | Description |
| --- | --- |
| condition_rating | Satisfactory / Monitor / Repair / Replace / Safety Concern / N/A |
| yes_no | Present/Absent or Functional/Non-functional |
| measurement | Numeric value with unit (age, amps, PSI, inches, °F, pCi/L) |
| materials | Text describing component type (e.g. Asphalt shingle — Architectural) |
| text | Free-form observation note |
| custom | Inspector-added finding not in template |

Key Architecture Decisions

Findings-only model No filling every subsection. Quick pass (one tap) or finding card. Report length reflects actual issues found.

Two wizard modes Field mode (mobile — photos + flags only) and Office mode (desktop — full data entry). Same record, different interfaces.

Two report types Main inspection report and standalone add-on reports. Linked by booking_id but delivered separately.

Property profile drives sections Foundation type, construction type, property type conditionally show/hide sections. Set at job start.

Linear navigation + jump sidebar Default flow is linear section by section. Jump sidebar always accessible for non-linear movement.

AI narrative per section Every finding generates narrative — section summary + finding detail. Homeowner language. Inspector approves/edits each section.

AI guardrails Never use must/required/will fail. Always use recommend/suggest. No guarantees. No predictions.

InterNACHI template pre-loaded Every new client gets standard template. Customisable from admin Wizard Builder tab.

Illinois required fields Inspector license number (from agents table), inspection start time, weather conditions — required by 68 Ill. Admin. Code 1410.200.

One inspector per record No concurrent editing. Single inspector submits each job.

Reinspection via parent_record_id Built into schema from day one. UI comes later.

Boilerplate disclosures Same every report. Pulled from config_json. One place to update.

Session Notes